## Slide 1: Lincolnshire Police Digital and Data Business Plan Tracker 14th December 2023

## Slide 2
Key Achievements 22/23
Digital and Data Strategy
DDaT Governance
Design of new Directorate
Guardian
CADView
SignLIve
Handheld Radio Upgrade
LA CCTV into stations
Armed Response AMS
ACU Monitoring
DFU Storage
Regional Niche RMS into Cloud
WiFi across the Estates
Local CCTV into Stations
Improved Vetting Procedure
Customer Service Review
My IT Portal
Deliverables 23/24
Establish the Digital and Data Directorate​
Implement Contact Management and Unified Telephony for the Force Control Room​
Refresh, expand and improve our Mobile End Point Device offering​
Address Airwave coverage​
Implement National Digital, Data and Technology programmes​
Complete implementation of CyComms (communications data) ​
Implement National Solution AirBox SSAS (surveillance assets)​
Implement TecSAFE for vulnerable victims of Domestic Abuse​
Implement National Vetting and Security Requirements​
Migrate from Thurrock Data Centre to Cloud and an Upgraded HQ Data Centre
Increase and improve Connectivity and Capacity across the whole infrastructure​
Replace all Analogue Telephony​
Introduce Force Data Principles​
Design High Level Data Architecture (people and crime use cases)
Build Data Platform​ proof of concept
Establish a Digital Innovation Lab​
Develop and improve Force-wide Digital and Data Literacy​
DIGITAL and DATA DELIVERY

## Slide 3
Original Digital and Data Capital Plan 23-24
Capability | Capital Plan Item | Capital, £k's | DDaT Objective | Delivery Month
Online Community Engagement | GoodSAM | £ 50 | Implement GoodSAM | tbc
Digital Command and Control | Integrated Command and Control (Guardian, CADView, Contact Management) | £ 815 | Implement Contact Management for FCR | Oct-24
 | Unify | £ 481 | Implement Unified Telephony for FCR | Jan-24
Better Connected, Efficient & Agile | M365 - NEP DR3 (Healthcheck, VPN, InTune) | £ 250 | Upgrade to Enterprise Mobility Management | Jun-23
 | End-point ICT User Devices - Mobiles | £ 1,669 | Refresh, expand and improve our mobile end point device offering | Dec-23
 | AirWave | £ 291 | Address Airwave coverage | Mar-24
Police Records & Digital Evidence | nLEDP | £ 310 TBC | Implement National Identity & Access Management and Law Enforcement Database Service Fast track procurement and implementation of DEMS | National to confirm Oct-24
Digital Policing & Investigation | CyComms | £ 85 | Complete migration of CyComms | Apr-24
 | SSAS (Airbox) | £ 50 | Roll out Situational Awareness System | National to confirm
Force Planning, Risk & Performance | Enterprise Resource Planning (ERP) | £ 1,500 TBC | Phase 1: Define the technical and architectural requirements for ERP+ Phase 2: Optimisation and Procurement Phase 3: Implementation | Jun-23 Mar-24 Mar-25
 | Information Assurance Improvements | £ 30 | Implement the Angiolini Inquiry recommendations | National to confirm
Modernised Infrastructure | Upgrading the Infrastructure | £ 1,081 | Migration out of Thurrock DC into Cloud and onto upgrade HQ DC | Apr-24
 | LAN | £ 51 | Increase Internet Access and Network capacity across infrastructure | Jun-23
Linked Data & Information | Data Curation, Platform & Hub | £ 250 | Introduce Force Data Principles Migrate from Qlik to PoweBI | Oct-24 Dec-24
Digital Skills & User Experience | Digital Workers | £ 100 | Establish Digital Innovation Lab. Develop the foundations for digital and data literacy. | Jun-23

## Slide 4
DIGITAL and DATA DELIVERY TRACKER 23/24
Establish the Digital and Data Directorate | 
Implement Contact Management and Unified Telephony for the Force Control Room | 
Refresh, expand and improve our Mobile End Point Device offering | 
Address Airwave coverage | 
Implement National Digital, Data and Technology programmes | 
Complete implementation of CyComms (communications data) | 
Implement National Solution AirBox SSAS (surveillance assets) | 
Implement TecSAFE for vulnerable victims of Domestic Abuse | 
Implement National vetting and Security Requirements | 
Migrate from Thurrock Data Centre to Cloud and an Upgraded HQ Data Centre | 
Increase and improve Connectivity and Capacity across the whole infrastructure | 
Replace all Analogue Telephony | 
Introduce Force Data Principles | 
Design High Level Data Architecture (people and crime use cases) | 
Build Data Platform proof of concept | 
Establish a Digital Innovation Lab | 
Develop and improve Force-wide Digital and Data Literacy | 

## Slide 5
Digital and Data Capital Spend 23-24

## Slide 6: Lincolnshire Police Digital, Data and Technology Capability Reporting 14th September 2023

## Slide 7: Digital, Data and Technology Capability Governance
5. Digital Policing & Investiga-tion
3. Better Connected, Efficient & Agile
2. Digital . Command & Control
8. Linked Data and Information
4. Police Records & Evidence
Digital, Data and Technology Board
Digital Co-Design
Authority
Enterprise Design Authority
Information Assurance Board
1. Online Community Engagement
Lincolnshire Police Capability Board
6. Force Planning & Perform-ance
9. Digital Skills & User Experience
Prioritisation of portfolio of capabilities and investment.
7.Modern-ising the Infra-structure
Triage and Pipeline
Communities & Partnerships Board
Culture & People Boards
Force Control Room
Performance, Risk & Intelligence
Crime & Operational Commands
Asset Management Board
Digital Innovation Channel
Change Advisory Group
Lincolnshire Police Change Board
Informs and advises regarding statutory duty regarding information protection and security
Informs regarding viability of solutions, in line with architecture and standards and technology strategies
Informs regarding operational and user requirements, usefulness and useability

## Slide 8: Digital, Data and Technology (DDaT) Capability Portfolio
The Digital, Data and Technology Strategic Framework consists of
underpinned by
3 core foundations
‘the bedrock’
1. Online Community Engagement
3. Better Connected, Efficient & Agile
6. Force Planning, Risk & Performance
5. Digital Policing & Investigation
2. Digital Command & Control
4. Police Records & Digital Evidence
8. Linked Data & Information
7. Modernised Infrastructure
9. Digital Skills & User Experience
6 core capabilities
‘the pillars’

## Slide 9: DDaT Strategic Capability Owners and Board Chairs
1. Online Community Engagement Virtual
SRO: ACC Chris Davison
Capability Owners: Head of FCR; Head of PVP TBC
4. Records & Digital Evidence Virtual
Regional & Force SROs: CDIO Haywood Cleverly; ACC Mayo
Regional Capability Owner: CI Turner
Force Capability Owner: DCS McAdam
Product Owners: DS Grayson; Becky Talbot-Young; DS Myszczyszyn
5. Digital Policing & Investigation Virtual
SRO: ACC Mayo
Capability Owner: DCS McAdam
Product Owner: DCI Horsewood; DCI Smith
6. Planning, Risk & Performance Standing
SRO: DCC Debenham
Product Owners: Rachel Betts, Miranda Kadwell; Kelly Rodgers; Jen Johnson
2. Digital Command & Control Standing
SRO: CDIO Haywood-Cleverly
Capability Owner: ACC Davison
Product Owner: Supt Templeman
3. Better Connected, Efficient & Agile Standing
SRO: CDIO Haywood-Cleverly
Capability Owner: CS Andersen
Product Owner: Supt Coates
7. Modernised Infrastructure Standing
SRO: CDIO Haywood-Cleverly
Capability Owner: Nick Johnson
8. Linked Data and Information Standing
SRO: CDIO Haywood-Cleverly
Capability Owner: Andrea Bowes
9. Digital Skills and User Experience Virtual
SRO: CDIO Haywood-Cleverly
Capability Owners: Steve Hempton; CI Gallacher

## Slide 10
Why (benefits)
The experience of connecting with police through digital channels will be as helpful, personal and reassuring as approaching an officer on the street
Agreed access to live streaming technology at the scene that enables us to respond more effectively and safely to calls
SRO: ACC Davison Capability Owner(s): Supt Head of FCR; Supt Head of PVP
Digital and Data Leads: CDIO; Enterprise Architect, Data Architect
It's important our communities feel they are involved in problem solving community issues
23/24 Investment
Revenue Capital
£115k £50k
What we will have (outcomes)
Enhanced public facing reporting of crime
Clear vision and option for digitally enabled transformation of our engagement with the public
Access to a network of volunteers able to attend scenes of incidents sooner and share scene information to deployed resources
What we will do (objectives)
Confirm the product owner for Single Online Home (SOH) and GoodSam and identify the DDaT lead to work with the national DCM programme that is delivering SOH
Contribute to research, vision and scoping for Force-wide Contact Management and Public Relationship Management, including the use of GoodSam
1. Online Community Engagement
How
Single Online Home [iHub] Upgrade Q3 23/24
GoodSam Q4 23/24
Pipeline Force wide Contact Management and Public Relationship Management
Can I connect with my local police officer online? It’s a long way to the nearest police station

## Slide 11
SRO: ACC Davison Capability Owner(s): Supt Head of FCR; Supt Head of PVP
Digital and Data Leads: CDIO, Enterprise Architect, Data Architect
Live Projects / Business Change
Single Online Home
Single Online Home – iHub
Lincoln University – Automation Project
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
AUG 23
Lincs sign off iHub
JUL 23
iHub testing round 1
APR 23
Funding Approved for Automation Project
JUL 23
Scoping agreed for Automation Project
SEPT 23
University Analysis to commence for Automation Project
SEPT 23
Agree Product Owner and Manager
for SOH
AUG 23
iHub testing round 2
OCT 23
Scope strategic programme for Online Contract Management
1. Online Community Engagement
(Live Board)
`
Current Capability
Status and Risk
Forecast Spend
23/24
Capital £50k

## Slide 12
How
Guardian Command LPR7 Upgrade Q1 23/24 – Q2 23/24
Unify Redbox Re-platform and Software Upgrade Q1 23/24 – Q4 23/24
FCR and TEO Contact Management Q1 23/24 – Q3 24/25
999's ISDN Solution Replacement Q2 23/24 – Q3 23/24
DNSP Solution Replacement Q3 23/24 – Q2 24/25
Why (benefits)
Enable the business to better understand demand coming into the force through our 9's and 1's, and associated risk
Better optimisation and provision of the best service we can to our public and communities whilst protecting our officers
Replace services that are end of life (999's ISDN) or being decommissioned by the Home Office (DNSP)
SROs: CDIO Haywood-Cleverly Capability Owner: ACC Davison; Supt Head of FCR
Digital and Data Leads: CnC Programme Manager; Insp, CnC Change Lead; CnC Capability Manager; CnC SA
A fit for purpose system will help us understand where our focus needs to be to keep people safe
23/24 Investment
Revenue Capital
£240.5k £1.296m
What we will have (outcomes)
An in-depth understanding (data) of our Customer Contact journeys from Switchboard to 101's, 999's and TEO Walk-ins
An end-to-end 'evergreen' Contact and Incident Management solution which integrates Guardian for Incidents, records management (NICHE) and mobile data devices (PRONTO)
Compliance with Home Office MoPI Code of Practice (2005) and Emergency Services Network
What we will do (objectives)
Agile product design, development and test to deliver fit for purpose solution for recording and onward processing of public and partner contact
Undertaking user experience research to inform the design the user interface produce a more intuitive tool for call takers to use
Deliver training, business change, floor walking for go-live and upgrades
We need modern systems to be able to identify patterns and keep up with change
2. Digital Command & Control

## Slide 13
2. Digital Command & Control
(Live Board)
Current Capability
Status and Risk
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
Live Projects / Business Change
Integrated Communications Control System
Guardian (CAD)
999's ISDN Solution Replacement
9’s and 1’s – Unify
Contact Management
JUN 23
CAD Service Pack 2 Upgrade
AUG 23
Contact Management Design Signed-Off
NOV 23
SIP Upgrade
NOV 23
ICCS upgrade to version 23.32
NOV 23
Unify upgrade to version 10/11
NOV 23
CAD - LPR7 Upgrade
DEC 23
CAD à CM Interface Development
FEB 24
Contact Management Development Complete
APR 24
Contact Management Business Acceptance Testing
JUL 24
Contact Management UAT Sign-Off
OCT 24
Contact Management Training Complete
DEC 24
Contact Management Go-Live TEO’s
OCT 24
Contact Management Go-Live (FCR)
SRO: CDIO Haywood-Cleverly Capability Owner: ACC Davison; Supt Head of FCR
Digital and Data Leads: CnC PgM; Insp, CnC Change Lead; CnC Capability Manager; CnC SA
Forecast Spend
23/24
Capital £596k

## Slide 14
Why (benefits)
Improved user experience
Workforce can access the right digital tools and data required to do their job wherever they are located
Improved adoption of mobile offering, less waste associated with non-use
Risk to officer and public safety reduced through improved availability of radio communications
SRO: CDIO Haywood-Cleverly Capability Owner: C/Supt Head of Local Policing; Supt Local Policing
Digital and Data Leads: C/Insp, Digital Policing; Head of ICT Ops; Enterprise Architect; Supt, Local Policing
I just want to focus on my job and not whether my equipment will fail me
What we will have (outcomes)
Full suite of M365 tools incl. Teams and Policing Apps available to the entire mobile workforce
Rationalisation of endpoint device estate with each assigned to specific user type
Mobile features and functionality co-designed with users
Improved technical efficiency and effectiveness of devices
Better use and maximisation of Airwave technologies
What we will do (objectives)
Refresh 2500 Samsung mobiles and uplift number of laptops available to the frontline by 650 to support greater agility and productivity in serving a geographically dispersed population
Use MS Intune modern device management to optimise user experience
Define user personas and assign devices to meet specific user types
Reprogramme and replace Airwave Vehicle Sets (Terminals) across fleet to ensure all can work in Gateway mode
Enhance Airwave coverage at key healthcare partner sites
How
Mobile Device Refresh Q1 23/24 – Q2 23/24
Laptop Uplift Q3 23/24 – Q4 23/24
Radio Car Sets & Airwave Coverage Q1 23/24 – Q4 23/24
Modern policing is digital and we need to lead from the front
3. Better Connected, Efficient & Agile
23/24 Investment
Revenue Capital
£2.21m

## Slide 15
SRO: CDIO Haywood-Cleverly Capability Owner: C/Supt Head of Local Policing; Supt Local Policing
Digital and Data Leads: Head of ICT Ops; Enterprise Architect, Supt, Local Policing
3. Better Connected, Efficient & Agile
(Live Board)
Forecast Spend 23/24
Capital £1.9m
Live Projects / Business Change
Endpoint ICT User Devices
Airwave (Coverage)
Airwave (Devices)
ESN (Coverage)
ID Management, incl. ID Now
NIAM
LEDS
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
JUL 23
Mobile Devices fully deployed across the Force
AUG 23
Start UAT on InTune for Laptops - Ops testing extended
to ARV's
and TST
AUG 23
DPIA’s signed and returned for Drivers, Vehicles and Property
JUL 23
Start fitting Gateway sets into vehicles to improve coverage
JUL 23
Boston & Bourne coverage issues resolved
JUL 23
LEDS Service Management users trained
SEPT 23
Complete UAT of InTune for Laptops
AUG 23
Initial users added to ID Now
AUG 23
LEDS Audit, Property and Vehicles onboarded
SEPT 23
Finalise DPIA and IRAR for Endpoint Devices
SEPT 23
ITCH for InTune (Mobiles & Laptops)
AUG 23
Complete ESN COLS testing and COL passports
OCT 23
Airwave Business Case Approved
Current Capability
Status and Risk

## Slide 16
How
Niche RMS Build 16 (PPN/2) Q3 23/24
Pronto Development (I-Leap/PPN2) Q1 23/24 – Q3 24/25
ID Management (ID Now, NIAM) Q1 23/24 – Q3 24/25
Pipeline DCF, DEMS
Why (benefits)
Ensure we can protect the most vulnerable in our community through the capture and sharing of all streams of risk (DARA APP / PPN2 / Homeless referrals)
Continuous improvement to intelligence capabilities
Move towards ISO compliance through the implementation of a system to capture, store and share digital evidence
SRO: ACC Mayo; CDIO Haywood-Cleverly Capability Owner: DCS Head of Crime; EMCL Niche Board
Digital and Data Leads: Capability Manager (CDP) ; C/Insp EMCL Niche Lead; Niche Service Manager
“Criminals don’t have borders so neither should we, collaboration digitally is so important”
23/24 Investment
Revenue Capital
£417K £310k
nLEDS grant rebate -£155k pa
What we will have (outcomes)
Improved data quality and management of risks posed to the most vulnerable in our community.
Ability to assess threats posed with the local community and international boarders
Digital evidence management that conforms to national standards, reducing the risk of evidence being deemed as inadmissible in court
What we will do (objectives)
Design, test and implement local, tri-force and regional processes to deliver new, and optimise existing, operational processes supporting policing imperatives
Gather business requirements and analyse data to establish how all potential digital evidence is being currently gathered and stored, to inform our DEMS strategy
Plan transition from Niche DA to Niche UA across all force departments ensuring staff are supported and there is no impact on service delivery
Go live with the Schengen replacement (I-leap) through the Pronto application
Implement national Law Enforcement Data Platform Drivers and Property products
If anyone crosses over borders, we should have complete and timely access to the risks they pose to our communities
4 Police Records & Digital Evidence

## Slide 17
SRO: ACC Mayo; CDIO Haywood-Cleverly Capability Owner: DCS Head of Crime; EMCL Niche Board
Digital and Data Leads: Capability Manager (CDP) ; C/Insp EMCL Niche Lead; Niche Service Manager
4 Police Records & Digital Evidence
4. Police Records & Digital Evidence
Current Capability
Status and Risk
Forecast Spend 23/24
Capital £13k
Income
nLEDS £88k
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
Live Projects / Business Change
NicheRMS 365
CADView
DEvA (Digital Based Evidence)
Out Of Court Disposals (OOCD)
Digital Case File
NOV 22
Niche to Cloud
JUN 23
CADView Service Pack 2 Upgrade
NOV 23
CADView LPR7 Upgrade
DEC 23
Niche Build 16
MAR 24
NC4 Switch-Off
MAY 24
Digital Case File
NOV 23
DEvA Business Case
MAR 23
DEvA Tender and Procurement to be completed
AUG 24
DEvA system to be implemented
APR 24
OOCD Framework go-live

## Slide 18
Why (benefits)
Greater awareness of complex multi agency situations
and better informed decision-making regarding resources
Protection of high risk victims of domestic abuse.
Sustained capability for compliant telecomms data request
Real time information (INTERPOL, fingerprints) available at scene
The investigation process has as lower direct impact on victims of rape and serious sexual offences
Criminals are smart , we need to be smarter
What we will have (outcomes)
Real time, shared awareness of resources across agencies for 'at scene' decision-making
Vulnerable people can discretely communicate with Lincs Police conveying their needs and situation
Efficient, RIPA compliant access to telecomms data
Enhanced real time access to INTERPOL information
Access to national finger print database
RASSO officers equipped with the data and technology that best serves their investigative activities
What we will do (objectives)
Expand the use of Airbox from ARVs to all resources
Provide vulnerable people with discreet portable device loaded with TecSAFE
Complete CyComms migration for continued access to telecomms intelligence
Implement iLEAP to replace the loss of connectivity to INTERPOL after Brexit
Deploy dedicated laptops to RASSO teams under national Op Soteria
National Digital Fingerprint Service to be tested on new MDTs
SRO: ACC Mayo Capability Owner: C/S, Head of Crime
Digital and Data Leads: C/Insp Digital Policing; Enterprise Architect; DFU Manager
How
SSAS Airbox National slippage
CycComms Migration Q1 24/25
National Digital Fingerprint Service (on Xchange platform) Q2 23/24
TecSafe Q3 23/24
International Law Enforcement Alerts Platform (I-LEAP) Q3 23/24
RASSO Technical Uplift Q3 23/24
Technology is policing’s friend and the criminals’ enemy if used to its full capability
5. Digital Policing & Investigation
23/24 Investment
Revenue Capital
£135k
Direct HO funding

## Slide 19
SRO: ACC Mayo Capability Owner: C/S, Head of Crime
Digital and Data Leads: C/Insp Digital Policing; Enterprise Architect; DFU Manager
5. Digital Policing & Investigation
5. Digital Policing and Investigation
(DEVA Board)
Current Capability
Status and Risk
Forecast Spend
23/24
Capital £55k
Plus direct HO funding
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
Live Projects / Business Change
CCTV
Pronto
SSAS (Airbox)
CyComms
TecSAFE
iLEAP
RRR Technical Uplift
JUL 23
PRONTO Version 15.4.5.1 upgrade complete
DEC 23
PRONTO changes to PPN 2
JUL 23
iLEAP Pronto Interface Go Live
DEC 23
PRONTO Intel Changes
OCT 23
PRONTO Version 15.5.2 upgrade
FEB 23
TecSAFE PO raised
JUN 23
CCTV WAN connection for the East Completed
NOV 23
TecSAFE Go-Live
NOV 23
SSAS National Workstream Progression
DEC 23
SSAS Regional readiness and detailed plan creation
SEPT 23
CyComms submission of briefing paper to determine ‘as-is’ position and agree timeline
Notes: Steve to pick up with areas

## Slide 20
How
Transition to SyAPP Q1 23/24 – Q4 23/24
ITHC and Pen Testing Q1 23/24 – Q4 23/24
Enterprise Resource Planning (ERPplus) Q4 22/23 – Q2 25/26
Why (benefits)
Increased reliability and accuracy of data; minimal errors as single source of truth for resource management and planning
Increased business efficiency with reduced need for manual intervention
Greater confidence in compliance with national standards for information security and assurance
Continuous improvement in information assurance & better understanding of risks/gaps
I want the assurance that our data and networks are secure and meet the national standards
23/24 Investment
Revenue Capital
£296k £1.53M
What we will have (outcomes)
Streamlined and automated finance and HR processes,
Greater and better use of functionality to operate more effectively
Better ERP user experience, enabling more self service
Real-time visibility of HR and finance data, enabling decisions to be timelier and more responsive
Demonstrable continuous improvement in information security and assurance and compliance with national standards
What we will do (objectives)
Gather requirements and complete procurement activity for replacing the forces’ solutions for enterprise resource planning including recruitment capability
Review and improve business processes, especially data driven processes, ahead of configuring a new system and migrating data
Complete Security Assessment Process for Policing (SyAPP) for information assurance, followed by continual monitoring against SyAPP controls, treating any compliance gaps and risks
I want a system where I can forecast our future budget needs with more accuracy
SROs: DCC Debenham Capability Owners: DoFCS; DoPS; Head of IMU
Digital and Data Leads: ERP PgM; Enterprise Architect; Vetting & Security Manage; ITSO
6. Force Planning, Risk & Performance

## Slide 21
SROs: DCC Debenham Capability Owners: DoFCS; DoPS; Head of IMU
Digital and Data Leads: ERP PgM; Enterprise Architect; Vetting & Security Manage; ITSO
6. Force Planning, Risk & Performance
5. Digital Policing & Investigation
6. Force Planning Risk & Performance
(ERP Board)
Current Capability
Status and Risk
Forecast Spend
23/23
Capital £30k
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
Live Projects / Business Change
ERP
BI Tools, Dashboards and Reporting
GENIE/Clearcore
NOV 22
ERP Consultant Onboarding Complete
JUN 23
ERP Requirements Defined and Procurement Preparation Complete
SEPT 23
Clearcore Supplier testing complete
NOV 23
Migrate Clearcore v4 to new Infrastructure with added Guardian Configuration
DEC 23
Upgrade Clearcore to v5
MAR 24
Complete ERP Procurement Activity
APR 24
ERP Implementation starts

## Slide 22
How
Wi-Fi Implementation Q1 23/24 – Q2 23/24
Managed Internet Access Upgrades Q1 23/23 – Q2 23/24
Local CCTV Q1 23/24 – Q3 23/24
LECN, SD-WAN & Future Connectivity Q2 23/24 – Q3 23/24
Data Centres and Migration to Azure Q1 23/24 – Q2 24/25
Analogue Telephony Replacement Q1 23/24 – Q2 24/25
Why (benefits)
A more robust, secure, reliable and resilient technology infrastructure
Integrate and optimise our underlying technical capabilities to ensure they run efficiently
Remove the risk of continuing to run end of life infrastructure technology that is not supported should it fail
Provide the bedrock for future digital technology adoption
SRO: CDIO Haywood-Alexander Capability Owner: Head of ICT Infrastructure & Ops
Digital and Data Leads: Server & Cloud Manager; Networks & Security Manager
Our VPN is always crashing on us, impacting connectivity
23/24 Investment
Revenue Capital
£90K £1.132M
What we will have (outcomes)
Future proofed infrastructure capable of delivering integrated data platforms within an efficient, always available environment
Optimised network performance providing a better end-user experience for access to data and applications
Secure, compliant Infrastructure fit to deliver a fully agile user experience
What we will do (objectives)
Identify appropriate products providing best in class performance & serviceability whilst remaining cost effective and scalable
Work with our strategic partners to optimise our infrastructure to ensure solutions are fit for purpose and sustainable
Monitor our networks & infrastructure to ensure the best user experience possible
7. Modernised Infrastructure
Why does it always take so long to log on?

## Slide 23
SRO: CDIO Haywood-Cleverly Capability Owner: Head of ICT Infrastructure & Ops
Digital and Data Leads: Server & Cloud Manager; Networks & Security Manager
7. Modernised Infrastructure
(Live Board)
Current Capability
Status and Risk
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
Live Projects / Business Change
Cloud First LZ and Migration Plan
Thurrock Migration
IT Networks – DIA
IT Networks – SDWAN
IT Networks – DNSP
LECN
Telephony – Analogue Decommission
Forecast Spend
23/24
Capital £125k
SEPT 23
Thurrock Cloud Migration Business Case
JUL 23
SD WAN (fast, scalable, flexible connectivity) design and planning complete
AUG 23
New (digital) telephony SIP circuits installed
APR 23
Analogue telephony estate and replacement review complete
OCT 23
Sign-off of Thurrock Cloud Migration Business
Case
AUG 23
WAN supplied to 53 sites; internet provider’s contracted delivery complete
AUG 23
Sentinel security threat management tool fully onboarded with NMC
SEPT 23
Commence new Unify (9s and 1s) service testing
NOV 23
Integration of (digital) telephony SIP services to replace analogue phones
SEPT 23
Core network services migrated to ensure compliance
with new internet routing protocols
OCT 23
First SD-WAN site go-live

## Slide 24
How can we trust our data when we spend so long having to correct data quality issues from Niche
How
Data Principles Q1 23/24 – Q3 23/24
Data Literacy Q2 23/24 – Q4 23/24
Migrate to PowerBI Q2 23/24 – Q4 23/24
Data Architecture POC Q1 23/24 – Q3 23/24
Data Platform Selection, Build & Use Q2 23/24 – Q4 24/25
Why (benefits)
To provide better quality and accessible data for producing information and intelligence that derive meaningful and actionable business insights and supports the most effective decision making
Unlock the wider potential of data and its role as a strategic asset in how it is captured, managed and analysed.
SRO(s): CDIO Haywood-Alexander Capability Owners: Enterprise Architect; Head of SDD
Digital and Data Leads: Data Architect; Solutions Manager
I want to stop having to enter the same information into multiple systems to save me time and increase accuracy
23/24 Investment
Revenue Capital
£356k £250k
What we will have (outcomes)
A workforce with a joined up approach to managing data and understanding how it is used
Deliver consistent data architecture design patterns
Extract data once to use many times for more efficient reporting
What we will do (objectives)
Set standards across the Force to help improve data quality, build reusable data sets, and improve our use of data
Create a new data model for dashboards and migrate existing and new dashboards to use the optimised data model design.
Define a set of Data Principles and Data Naming Standards to ensure the data sets going forward are extracted once, curated and named consistently.
8. Linked Data & Information

## Slide 25
SRO(s): CDIO Haywood-Alexander Capability Owners: Enterprise Architect; Head of SDD
Digital and Data Leads: Data Architect; Solutions Manager
8. Linked Data & Information
(Live Board)
Forecast Spend
23/24
Capital £250k
Live Projects / Business Change
Data Principles
Data Literacy & Engagement
Data Architecture Design
Data Platform Selection & Design
Data Platform Delivery
Data Driven Decision Making
)
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
JUL 23
Data Principles
OCT 23
Data Literacy & Engagement
OCT 23
Data Architecture Design
Proof of Concept
JUN 23
Data Platform Selection & Design
TBC
Data Platform Delivery
OCT 23
Data Driven Decision Making
Proof of Concept (Dashboard 10)
​ | ​ | ​ | ​ | ​ | ​
​ | ​ | ​ | ​ | ​ | ​
​ | ​ | ​ | ​ | ​ | ​
​ | ​ | ​ | ​ | ​ | ​
​ | ​ | ​ | ​ | ​ | ​
​ | ​ | ​ | ​ | ​ | ​
Current Capability
Status and Risk

## Slide 26
We need to create an environment for our staff to feel confident to be innovative and creative and feel valued
Why (benefits)
To encourage innovation and creativity across the organisation
Increase the feeling of being professional valued amongst our workforce
Maximise our capability to deal with future challenges
I want to know I'm listened to and my ideas are valued
23/24 Investment
Revenue Capital
£40k £100k
What we will have (outcomes)
A creative and valued workforce
A clear pathway for innovation and creativity
A means to identify hidden skills and knowledge amongst our staff
Digital Capability Ownership
Professionally developed DDaT workforce
What we will do (objectives)
Create an environment in which people excel and feel digitally confident and able to get the best out of our technologies
Design a framework for digital innovation and creativity across the organisation
Create and develop a professionally competent DDaT workforce
Grow digital expertise and change capability across the operational workforce
Co-design and implement a 247 digital and technology users self-service offering
SRO: CDIO Haywood-Alexander Capability Owner: Head of Digital Policing; C/Insp Digital Policing
Digital and Data Leads: EA; Innovation Manager; Digital Experience Manager
How
Digital Capability Ownership Q1 23/24 – Q3 23/24
MS Development and Training Q1 23/24 – Q2 24/25
Digital Literacy Programme and Self-Service Tools Q1 23/24 – Q3 24/25
Single Pathway and Forum for Innovation Q3 23/24 – Q2 24/25
Digital Police Officer Development Programme Q3 23/24 – Q1 25/26
D&DD Professional Development Q3 23/24 – Q1 25/26
9. Digital Skills & User Experience

## Slide 27
8. Linked Data & Information
5. Digital Policing & Investigation
9. Digital Skills and User Experience
Current Capability
Status and Risk
Forecast Spend
23/24 Capital £0k
Project
Status
Project
Risk
Change Resource
Tech Resource
Finance
Benefit Realisation
Live Projects / Business Change
User Experience
User Support Services
Digital Change
Innovation Services
Digital Skills and Literacy
Professional CPD & accreditation
SRO: CDIO Haywood-Alexander Capability Owner: ; Head of Digital Policing; C/Insp Digital Policing
Digital and Data Leads: EA; Innovation Manager; Digital Experience Manager
MAR 23
Introduction of Digital Capability Ownership at DDaT Board
DEC 23
New DD&D Directorate and Professional Skills Development Framework established
JAN 24
Change Portal Go-Live
OCT 23
First Co-Design Authority
NOV 24
Change Portal Design
DEC 22
IT Portal Design
JAN 23
First DDaT Board
FEB 22
First Enterprise Design Authority
MAY 23
New DD&D SLT established and Directorate Organisation approved
JUL 23
IT Portal Go-Live